## Sprint-2

### Introduction

## In this Sprint, the purpose was to add customization features to Streamlit UI and also add functionality to fetch real time data and historic data and then get investment decisions based on MassIndex values from Crew AI agents. The following sections contain the user stories I worked on with a detailed description of the tasks I worked on.

## User Stories

### As a trader, I want to utilize the Mass Index integrated with CrewAI agents to identify potential trend reversals based on volatility, so that I can optimize my trading decisions and manage risk effectively #313

### Conditions of Satisfiability

1. Data Fetching

- Condition: The system must reliably retrieve accurate real-time and historical stock data.

- Test: Verify data integrity by comparing fetched data against trusted data sources.

- Satisfaction: Data fetched matches external benchmarks with no significant discrepancies.

2. Indicator Calculation

- Condition: Accurate computation of the Mass Index using price range expansions and contractions.

- Test: Compare calculated Mass Index values against benchmark calculations for a selected set of stocks.

- Satisfaction: Calculations closely match benchmarks with minimal variance.

3. CrewAI Investment Decisions

- Condition: CrewAI agents must provide relevant and actionable recommendations based on Mass Index analysis.

- Test: Input various Mass Index scenarios and verify that CrewAI agents generate appropriate buy, sell, or hold recommendations.

- Satisfaction: Recommendations are consistent with Mass Index values and align with historical market volatility trends.

4. Customization

- Condition: Users can modify parameters such as Mass Index calculation periods.

- Test: Adjust parameters and ensure Mass Index calculations and CrewAI recommendations update accordingly.

- Satisfaction: Changes in parameters accurately reflect in both Mass Index outputs and investment recommendations without errors.

5. Alerts and Notifications

- Condition: Users can set and receive alerts based on specific Mass Index threshold levels.

- Test: Configure alerts for certain Mass Index values and verify timely and accurate notifications.

- Satisfaction: Alerts are triggered correctly and delivered promptly without false positives.

6. Historical Analysis

- Condition: The system must accurately analyze and present historical Mass Index data to validate current indicators.

- Test: Apply Mass Index to historical data and ensure trend reversals are correctly identified and displayed.

- Satisfaction: Historical trend reversals are accurately represented, aiding in the validation of current Mass Index signals.

7. User Interface

- Condition: The interface should be user-friendly and facilitate easy interaction with Mass Index and CrewAI recommendations.

- Test: Conduct usability testing with traders to ensure the interface is intuitive and meets their needs.

- Satisfaction: Users can efficiently navigate the interface, apply the Mass Index, and interpret CrewAI recommendations without difficulty.

8. Integration with Trading Platform

- Condition: Seamless display of CrewAI investment recommendations within existing trading platforms.

- Test: Verify that recommendations are accurately and clearly presented within the trading platform's interface.

- Satisfaction: Integration is smooth, and recommendations are displayed without technical issues or delays.

Definition of Done

Functional Requirements

- Data Fetching: Implement reliable mechanisms to fetch real-time and historical stock data.

- Calculation Engine: Accurately calculate Mass Index values based on fetched data.

- CrewAI Integration: Integrate CrewAI agents to analyze Mass Index values and generate investment recommendations.

- Customization Options: Provide user controls to adjust Mass Index calculation periods.

- Alerts System: Develop a system for setting and receiving alerts based on Mass Index thresholds.

- Historical Data Analysis: Enable historical analysis of Mass Index to validate current trend reversals.

- User Interface: Develop an intuitive interface for applying Mass Index and viewing CrewAI recommendations.

- Platform Integration: Ensure seamless integration with existing trading platforms to display recommendations.

Non-Functional Requirements

- Performance: The system must process data and update recommendations in real-time with minimal latency.

- Scalability: Capable of handling multiple users and large datasets simultaneously.

- Security: Ensure all data transmissions are secure and comply with industry standards.

- Reliability: System operates consistently without crashes or significant bugs.

- Usability: Interface is user-friendly, reducing the learning curve for new users.

- Compatibility: Functions correctly across various devices and screen sizes, including desktops, tablets, and smartphones.

Testing and Validation

- Unit Testing: Test individual components (data fetching, calculation, CrewAI integration) for functionality.

- Integration Testing: Ensure all components work seamlessly together within the trading platform.

- Performance Testing: Evaluate system responsiveness and performance under different loads.

- User Acceptance Testing (UAT): Gather feedback from traders to ensure the system meets their needs and expectations.

- Security Testing: Conduct security audits to verify data protection measures and regulatory compliance.

Security

- Data Protection: Encrypt all data transmissions and securely store sensitive information.

- Access Control: Implement role-based access to restrict unauthorized usage of the system.

- Compliance: Adhere to relevant data privacy regulations (e.g., GDPR, CCPA).

User Experience

- Intuitive Design: Design the interface for ease of use with clear navigation and controls.

- Feedback Mechanism: Allow users to provide feedback on system functionalities and performance.

- Visual Clarity: Ensure analytical outputs and recommendations are clear and easy to interpret.

Deployment

- Staging Environment: Deploy the system to a staging environment for final testing and validation.

- Production Deployment: Launch the system to the production environment without disrupting existing services.

- Monitoring: Continuously monitor system performance and stability post-deployment.

- Bug Fixes: Promptly address and resolve any issues identified during deployment.

### Tasks

## MassIndex.1: Implement Indicator Calculation (20 ph) #314

## MassIndex.2: Develop Customization Features (14 ph)

## MassIndex.3: Integrate Real-Time and Historical Data (18 ph)

## MassIndex.4: Develop Alerts and Notifications System (12 ph)

## MassIndex.5: Implement Historical Analysis Capabilities (14 ph)

## MassIndex.6: Design and Develop User Interface (20 ph)

## MassIndex.7: Integrate Mass Index with Trading Platforms (18 ph)

## MassIndex.8: Develop Investment Decision Support with CrewAI (16 ph)

## MassIndex.9: Ensure Security and Compliance (12 ph)

## MassIndex.10: Ensure Performance and Scalability (10 ph)

## MassIndex.11: Implement Backtesting Framework (18 ph)

## MassIndex.12: Develop Metrics for Backtesting Evaluation (12 ph)

## MassIndex.13: Automate Historical Data Selection for Backtesting (10 ph)

## MassIndex.14: Implement Forward Testing Framework (16 ph)

## MassIndex.15: Develop Real-Time Performance Monitoring for Forward Testing (12 ph)

## MassIndex.16: Evaluate and Optimize Mass Index-Based Strategies from Forward Testing (14 ph)

## Tasks I Worked On

### MassIndex.3: Integrate Real-Time and Historical Data (18 ph) #444

### Integrated real-time stock data and historical data with the existing code and also added customization features and the task was estimated at 18 hours but it took me 26 hours to complete.

### MassIndex.8: Develop Investment Decision Support with CrewAI (16 ph) #449

### Worked on developing Crew AI agents for investment decision and the task is incomplete. The task was estimated at 16 person hours but it took 32 person hours.

## Summary Table of Work

| ### UserStory GitHub Issue ID | ### User Story | ### Story Points | ### Task GitHub Issue ID | ### Task | ### Task Hours | ### Status | ### Actual Hours |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### Mass Index | As a trader, I want to utilize the Mass Index integrated with CrewAI agents to identify potential trend reversals based on volatility, so that I can optimize my trading decisions and manage risk effectively |  | MassIndex.3 | ### Integrate Real-Time and Historical Data | ### 18 | ### Completed | ### 26 |
| ### Mass Index | As a trader, I want to utilize the Mass Index integrated with CrewAI agents to identify potential trend reversals based on volatility, so that I can optimize my trading decisions and manage risk effectively |  | MassIndex.8 | ### Develop Investment Decision Support with CrewAI | ### 16 | ### InComplete | ### 32 |

## Summary Table of Commits

| Date | Commit Number | Commit Description (exactly as in github) | User Story | Task |
| --- | --- | --- | --- | --- |
| February 8th, 2025 | 533d312d35dc165a470d9738d23ca50a273e2491 | Mass Index customization features sprint 2 | ### Mass Index | MassIndex.3 |
| February 15th, 2025 | d20daae71f0dbb8ee92782dae1640039b27804ce | Add real time data functionality and also historic data | ### Mass Index | MassIndex.3 |