## Sprint-4

### Introduction

## In this Sprint, the purpose was to write unit tests and integration tests and then backtest the Mass Index Indicator Strategy. The following sections contain the user stories I worked on with a detailed description of the tasks I worked on.

## User Stories

### As a trader, I want to utilize the Mass Index integrated with CrewAI agents to identify potential trend reversals based on volatility, so that I can optimize my trading decisions and manage risk effectively #313

### Conditions of Satisfiability

1. Data Fetching

- Condition: The system must reliably retrieve accurate real-time and historical stock data.

- Test: Verify data integrity by comparing fetched data against trusted data sources.

- Satisfaction: Data fetched matches external benchmarks with no significant discrepancies.

2. Indicator Calculation

- Condition: Accurate computation of the Mass Index using price range expansions and contractions.

- Test: Compare calculated Mass Index values against benchmark calculations for a selected set of stocks.

- Satisfaction: Calculations closely match benchmarks with minimal variance.

3. CrewAI Investment Decisions

- Condition: CrewAI agents must provide relevant and actionable recommendations based on Mass Index analysis.

- Test: Input various Mass Index scenarios and verify that CrewAI agents generate appropriate buy, sell, or hold recommendations.

- Satisfaction: Recommendations are consistent with Mass Index values and align with historical market volatility trends.

4. Customization

- Condition: Users can modify parameters such as Mass Index calculation periods.

- Test: Adjust parameters and ensure Mass Index calculations and CrewAI recommendations update accordingly.

- Satisfaction: Changes in parameters accurately reflect in both Mass Index outputs and investment recommendations without errors.

5. Alerts and Notifications

- Condition: Users can set and receive alerts based on specific Mass Index threshold levels.

- Test: Configure alerts for certain Mass Index values and verify timely and accurate notifications.

- Satisfaction: Alerts are triggered correctly and delivered promptly without false positives.

6. Historical Analysis

- Condition: The system must accurately analyze and present historical Mass Index data to validate current indicators.

- Test: Apply Mass Index to historical data and ensure trend reversals are correctly identified and displayed.

- Satisfaction: Historical trend reversals are accurately represented, aiding in the validation of current Mass Index signals.

7. User Interface

- Condition: The interface should be user-friendly and facilitate easy interaction with Mass Index and CrewAI recommendations.

- Test: Conduct usability testing with traders to ensure the interface is intuitive and meets their needs.

- Satisfaction: Users can efficiently navigate the interface, apply the Mass Index, and interpret CrewAI recommendations without difficulty.

8. Integration with Trading Platform

- Condition: Seamless display of CrewAI investment recommendations within existing trading platforms.

- Test: Verify that recommendations are accurately and clearly presented within the trading platform's interface.

- Satisfaction: Integration is smooth, and recommendations are displayed without technical issues or delays.

Definition of Done

Functional Requirements

- Data Fetching: Implement reliable mechanisms to fetch real-time and historical stock data.

- Calculation Engine: Accurately calculate Mass Index values based on fetched data.

- CrewAI Integration: Integrate CrewAI agents to analyze Mass Index values and generate investment recommendations.

- Customization Options: Provide user controls to adjust Mass Index calculation periods.

- Alerts System: Develop a system for setting and receiving alerts based on Mass Index thresholds.

- Historical Data Analysis: Enable historical analysis of Mass Index to validate current trend reversals.

- User Interface: Develop an intuitive interface for applying Mass Index and viewing CrewAI recommendations.

- Platform Integration: Ensure seamless integration with existing trading platforms to display recommendations.

Non-Functional Requirements

- Performance: The system must process data and update recommendations in real-time with minimal latency.

- Scalability: Capable of handling multiple users and large datasets simultaneously.

- Security: Ensure all data transmissions are secure and comply with industry standards.

- Reliability: System operates consistently without crashes or significant bugs.

- Usability: Interface is user-friendly, reducing the learning curve for new users.

- Compatibility: Functions correctly across various devices and screen sizes, including desktops, tablets, and smartphones.

Testing and Validation

- Unit Testing: Test individual components (data fetching, calculation, CrewAI integration) for functionality.

- Integration Testing: Ensure all components work seamlessly together within the trading platform.

- Performance Testing: Evaluate system responsiveness and performance under different loads.

- User Acceptance Testing (UAT): Gather feedback from traders to ensure the system meets their needs and expectations.

- Security Testing: Conduct security audits to verify data protection measures and regulatory compliance.

Security

- Data Protection: Encrypt all data transmissions and securely store sensitive information.

- Access Control: Implement role-based access to restrict unauthorized usage of the system.

- Compliance: Adhere to relevant data privacy regulations (e.g., GDPR, CCPA).

User Experience

- Intuitive Design: Design the interface for ease of use with clear navigation and controls.

- Feedback Mechanism: Allow users to provide feedback on system functionalities and performance.

- Visual Clarity: Ensure analytical outputs and recommendations are clear and easy to interpret.

Deployment

- Staging Environment: Deploy the system to a staging environment for final testing and validation.

- Production Deployment: Launch the system to the production environment without disrupting existing services.

- Monitoring: Continuously monitor system performance and stability post-deployment.

- Bug Fixes: Promptly address and resolve any issues identified during deployment.

### Tasks

## MassIndex.1: Implement Indicator Calculation (20 ph) #314

## MassIndex.2: Develop Customization Features (14 ph)

## MassIndex.3: Integrate Real-Time and Historical Data (18 ph)

## MassIndex.4: Develop Alerts and Notifications System (12 ph)

## MassIndex.5: Implement Historical Analysis Capabilities (14 ph)

## MassIndex.6: Design and Develop User Interface (20 ph)

## MassIndex.7: Integrate Mass Index with Trading Platforms (18 ph)

## MassIndex.8: Develop Investment Decision Support with CrewAI (16 ph)

## MassIndex.9: Ensure Security and Compliance (12 ph)

## MassIndex.10: Ensure Performance and Scalability (10 ph)

## MassIndex.11: Implement Backtesting Framework (18 ph)

## MassIndex.12: Develop Metrics for Backtesting Evaluation (12 ph)

## MassIndex.13: Automate Historical Data Selection for Backtesting (10 ph)

## MassIndex.14: Implement Forward Testing Framework (16 ph)

## MassIndex.15: Develop Real-Time Performance Monitoring for Forward Testing (12 ph)

## MassIndex.16: Evaluate and Optimize Mass Index-Based Strategies from Forward Testing (14 ph)

## Tasks I Worked On

### MassIndex.10: Ensure Performance and Scalability (10 ph) #451

### Worked on developing unit tests and integration tests. The task was estimated at 10 person hours but it took 13 person hours to complete.

### MassIndex.11: Implement Backtesting Framework (18 ph) #452

### Worked on developing code for backtesting the Mass Index Indicator code and the task was estimated at 18 person hours but it took 30 hours to complete.

## Summary Table of Work

| ### UserStory GitHub Issue ID | ### User Story | ### Story Points | ### Task GitHub Issue ID | ### Task | ### Task Hours | ### Status | ### Actual Hours |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ### Mass Index | As a trader, I want to utilize the Mass Index integrated with CrewAI agents to identify potential trend reversals based on volatility, so that I can optimize my trading decisions and manage risk effectively |  | ### MassIndex.10 | ### Ensure Performance and Scalability | ### 10 | ### Complete | ### 13 |
| ### Mass Index | As a trader, I want to utilize the Mass Index integrated with CrewAI agents to identify potential trend reversals based on volatility, so that I can optimize my trading decisions and manage risk effectively |  | ### MassIndex.11 | ### Implement Backtesting Framework | ### 18 | ### Complete | ### 30 |

## Summary Table of Commits

| Date | Commit Number | Commit Description (exactly as in github) | User Story | Task |
| --- | --- | --- | --- | --- |
| April 1st, 2025 | a41a220ea6b75a496de3ad2f21699d7aa3100126 | Add testing code for Mass index indicator | ### Mass Index | ### MassIndex.10 |
| April 22nd, 2025 | b28b404c54ba27642fcaf9b056bc7e473f6b8c82 | Backtesting Mass Index Crew AI code | ### Mass Index | ### MassIndex.11 |